VOXLINGUA

15-Day Architectural Development Plan

UI/UX Frontend Milestones — VoxLingua

[CONFIDENTIAL — FOR INTERNAL DEVELOPMENT ONLY]

# Phase 1: Foundation & Interaction Wireframing (Days 1–5)

Goal: establish the component workspace, global styling system, and static interaction states so that the frontend can be demoed and validated entirely offline before any backend contract is finalized.

## Day 1: Structural Component Workspace Topology

- Initialize the repository with Vite + React and configure Tailwind CSS with the VoxLingua design tokens.

- Set up ESLint, Prettier, and a pre-commit hook (husky + lint-staged) to enforce formatting from day one.

- Establish the folder skeleton per the SOP document (src/components/ui, src/layouts, src/hooks, src/utils).

- Create a basic CI workflow file that runs lint and build on every push.

Deliverable: A running `npm run dev` server showing a blank branded shell with global CSS variables applied.

## Day 2: Global Design Tokens & Asset Setup

- Port the color, typography, and spacing tokens from the Design System Configuration into tailwind.config.js.

- Configure the Inter font with the font-display: swap fail-safe and a JS timeout watchdog.

- Build a shared icon component wrapper for consistent sizing and stroke-width across the app.

- Document all tokens in a lightweight internal style-guide route for the team to reference.

Deliverable: A `/styleguide` internal route rendering every color swatch, type scale, and spacing unit.

## Day 3: Structural Shell Layout

- Build the Dashboard Header component (logo, session status indicator, settings affordance).

- Build the Drop-Zone Interface component shell with idle/hover/dragging visual states (no logic yet).

- Build the Grid-Based Viewport Cards layout for the twin transcript panels, with responsive breakpoints.

- Wire up the three breakpoint tiers (Mobile/Tablet/Desktop) using Tailwind responsive classes.

Deliverable: A static, non-interactive but fully responsive page shell matching the layout spec at all three breakpoints.

## Day 4: Interactive State Models via React Hooks

- Implement useState-driven state machine for drop-zone states: idle, hover, dragging, disabled.

- Implement useRef for the hidden file-input element used by the 'browse files' fallback control.

- Add keyboard-accessible focus states for every interactive element (tab order, focus rings).

- Write component-level unit tests (Vitest + React Testing Library) for each state transition.

Deliverable: All four visual states are demonstrably triggerable via mouse, keyboard, and touch in local dev.

## Day 5: Client-Side Security Filtering & Mock Payloads

- Implement the 10MB byte-size check and MIME-type whitelist filter at the drop/select handler level.

- Build a mock JSON payload fixture matching the expected backend response shape for local development.

- Wire the mock payload into the transcript viewport so the full UI can be reviewed without a live backend.

- Run the Phase 1 milestone review: confirm all 4 visual states pass and client-side checks block bad files.

Deliverable: Phase 1 exit checklist signed off — frontend runs standalone, mocks all states, and enforces upload constraints.

# Phase 2: Contract Interlinks & API Integration (Days 6–10)

Goal: replace mock data with live calls to the backend Speech-to-Text and Translation pipeline, and validate the full request/response contract end to end.

## Day 6: Drop-Zone to API Wiring

- Install and configure Axios with a shared instance (base URL, timeout, interceptors for error normalization).

- Wire the drop-zone's accepted-file event to trigger a multipart POST to /api/transcribe.

- Implement the AbortController-based 45-second stall timeout at the request layer.

- Add upload-progress event handling to drive a determinate progress indicator prior to the processing state.

Deliverable: A real file upload reaches the backend and a network tab shows the correct multipart payload and headers.

## Day 7: Polling / Listener Handlers for Job Progress

- Design a polling hook (usePollJobStatus) with exponential backoff and a hard timeout ceiling.

- Evaluate whether the backend supports WebSocket or SSE push updates as an alternative to polling.

- Implement clean-up logic so polling stops immediately on unmount or on job completion/error.

- Add defensive handling for malformed or partial JSON responses during polling.

Deliverable: The processing state accurately reflects real backend job progress without orphaned polling requests.

## Day 8: Output JSON to Twin-Column Typography Panels

- Map the backend response schema to the native-source and English-target panel components.

- Handle right-to-left script rendering correctly in the native-language panel where applicable.

- Implement graceful handling of partial/empty translation segments returned by the engine.

- Add copy-to-clipboard affordances for both transcript panels.

Deliverable: Real translated output renders correctly in both panels for at least three different source languages.

## Day 9: Custom Audio Player & Timestamp Sync

- Build a custom HTML5-audio-backed player component with play/pause, seek, and speed controls.

- Bind Whisper-engine-provided timestamp segments to clickable transcript regions (click-to-seek).

- Implement active-segment highlighting synced to current playback position.

- Test timestamp accuracy against known reference clips of varying length.

Deliverable: Clicking any transcript segment seeks playback to the correct timestamp within 200ms accuracy.

## Day 10: Full Team Integration Review

- Run a joint session with backend engineers to validate payload shapes against the live Speech-to-Text and Translation services.

- Reconcile any schema mismatches found during Days 6–9 and patch the frontend response mappers.

- Execute a full happy-path regression: upload, process, receive output, play audio, seek by timestamp.

- Log all discovered integration bugs into the shared issue tracker with severity labels.

Deliverable: Phase 2 exit checklist signed off — end-to-end flow works against the real backend with no critical bugs open.

# Phase 3: User Experience Optimization & Validation (Days 11–15)

Goal: polish the experience, validate resilience under adverse conditions, and freeze a release-ready build.

## Day 11: CSS Transitions & Skeleton Modules

- Add smooth transition-all duration-200 easing to all state-driven UI changes.

- Refine skeleton loading modules to precisely match final content dimensions (zero-CLS target).

- Polish the pulsing processing indicator per the Design System animation tokens.

Deliverable: All transitions feel smooth in a recorded screen capture reviewed by the design lead.

## Day 12: Cross-Browser & Viewport Compatibility Pass

- Test on Safari, Chrome, and Firefox desktop, plus iOS Safari and Android Chrome mobile.

- Verify drag-and-drop behavior specifically on Safari, which handles the DataTransfer API differently.

- Confirm font fallback behavior fires correctly when custom fonts are blocked or slow.

- Log and triage any rendering discrepancies found.

Deliverable: A cross-browser compatibility matrix with pass/fail status for every target browser and viewport tier.

## Day 13: Extreme User Path Testing

- Simulate abrupt network drops mid-upload and mid-processing using browser dev-tools throttling.

- Stress-test with maximum-duration audio clips and files just under/at/over the 10MB boundary.

- Test rapid repeated drag-and-drop attempts to confirm the concurrency lockout holds.

- Test unsupported and corrupted audio files to confirm graceful, user-legible failure messaging.

Deliverable: A documented stress-test report with no unhandled exceptions or stuck UI states.

## Day 14: Final Polish & Performance Tuning

- Fine-tune font sizes, line-heights, and spacing rhythm across all breakpoints.

- Run a bundle analysis and eliminate unused CSS/JS chunks; enable code-splitting where beneficial.

- Re-run Lighthouse and axe-core audits and remediate any remaining performance or accessibility flags.

Deliverable: Lighthouse performance and accessibility scores both above 90; bundle size reduced to agreed budget.

## Day 15: Freeze & Handover

- Tag the release candidate build and freeze the repository against further feature commits.

- Prepare the handover package: build artifacts, environment variables template, and known-issues list.

- Conduct the final evaluation walkthrough with stakeholders for sign-off.

Deliverable: A fully running, deployable VoxLingua frontend build handed over to the evaluation team.

# Risk Register

| Risk | Phase | Mitigation |
| --- | --- | --- |
| Backend schema changes after Day 8 | 2 | Freeze the API contract in writing after Day 6; changes require a joint sign-off. |
| Safari drag-and-drop quirks | 3 | Dedicated Safari test pass scheduled explicitly on Day 12, not left implicit. |
| CLS regressions introduced late | 3 | Automated Lighthouse CLS check added to CI so regressions fail the build, not just manual QA. |
| Polling storms on slow jobs | 2 | Exponential backoff with a hard ceiling implemented on Day 7. |